CODDENHAM TREE SURVEY: MARCH 2023

SUMMARY OF PRIORITY OF WORKS – 2 year priority

|  |
| --- |
|  |
| **TREE LOCATION** | **TREE #** | **PRIORITY** | **SURVEY COMMENT & RECOMMENDATION** |
| Mill Hill | T5 | 2 years | Field Maple: the top of the tree is dead.**Recommend** coppice. |
| Broom Hill | T8 | 2 years | Common Oak: significant wound on north side of main stem. Lower wood is desiccated. Reactive callous growth present. Indicative decay extends down entire stem.**Recommend** reduce tree height to ~10m where lateral branches have live buds. |
| Broom Hill | T10 | 2 years | Sycamore: potential stem failure. Tree targets footpath. **Recommend** install dynamic fabric bracing system between 3 co-dominant stems. |
| Broom Hill | T11 | 2 years | Common Oak: tight union of co-dominant stems.**Recommend** reduce the spread of the lateral limb on the north side by ~1.5m to reduce lever arm force. |
| Broom Hill | T9 | unspecified | Common Ash: significant dead wood and ivy in canopy.**Recommend** reduce limb with apical dieback over footpath to ~8m. |